**Sprint 2 Retro Meeting Minutes**

**Attendees:**

* Krish Chhabra
* Thomas Holt
* Josh Scott
* Donato Curvino
* Eliseo Garza

**What went smoothly / as planned during sprint 2?**

* We were able to finish most user stories and greatly improve the website
* Getting much more comfortable with React and MUI

**What did not go as planned?**

* OAuth was tricky to implement due to needing a broad understanding of the entire web application
* Menu board did not get as much attention as we would have liked
* Menu management did not quite get finished
* Work and completion of user stories was very much back loaded
* Customer page and the landing page need redesign due to being unappealing/unintuitive

**Are there any major roadblocks we need external help for?**

* Nothing that we can get help for, mostly just interference from other classes and obligations.

**Lessons learned for sprint 3**

* Regular progress allows for stable scheduling.
* Workshopping with each other so that we can complete important tasks on time.
* More effective use of stories is needed in the future.

**Takeaways from sprint 2 user study**

* Right now we have good functionality
* All pages viewable by the customer should be attention grabbing at all times (e.g. customer page should open to images instead of just categories)
* Manager would like to be able to edit menu board
* Confirmation prompts when deleting or editing items
* Need support for modifications

**Changes to sprint scheduling/planning and teamwork**

* We will more closely monitor GitHub and and our backlog.
* We need to lean more on our retrospectives and meetings for feedback.
* We need to workshop with each other so that we can hit the ground running.

**Review product and sprint backlogs**

* Looks pretty good, but need to add some more stories before the next planning meeting to address desired features from user study