**Sprint 3 Retro Meeting Minutes**

**Attendees:**

* Krish Chhabra
* Thomas Holt
* Josh Scott
* Donato Curvino
* Eliseo Garza

**What went smoothly / as planned during sprint 3?**

* We were able to finish most user stories and greatly improve the website.
* Getting much more comfortable with React and MUI.
* Huge progress for appearance and feature richness
* CRUD systems are just great!

**What did not go as planned?**

* OAuth was tricky to implement due to needing a broad understanding of the entire web application.
* Work and completion of user stories was very much backloaded.
* The customer page and the landing page need redesign due to being unappealing/unintuitive.
* Modifications to orders has been largely uncompleted.

**Are there any major roadblocks we need external help for?**

* Nothing that we can get help for, mostly just interference from other classes and obligations.
* A documentation tool wasn’t working till we changed versions.

**Lessons learned.**

* Regular progress allows for stable scheduling.
* Workshopping with each other so that we can complete important tasks on time.

**Takeaways from sprint 3 user study**

* Right now, we have good functionality.
* All pages viewable by the customer should be attention grabbing (e.g. customer page should open to graphic design instead of just pictures)
* The manager would like to being able to edit the menu board.
* Confirmation prompts when using CRUDs.
* Need support for modifications.

**Review product and sprint backlogs**

* Looks pretty good. We covered most of our bases. Most important stories are completed.